

Implementation Plan for

**2 Degrees Oracle Basware Integration**

**June 2018**

**Document Control**

**Change Record**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Author** | **Version** | **Change Reference** |
| 20 June 2018 | Dart Arellano | Draft1A | Pre-release Tasks, Release Tasks numbers 1, 2, 3, and 4 |
|  |  |  |  |

**Approval**

|  |  |
| --- | --- |
| **Name** | **Position** |
|  |  |
|  |  |

**Distribution**

|  |  |  |
| --- | --- | --- |
| **Copy No.** | **Name** | **Position** |
|  |  |  |
|  |  |  |

Table of contents

Contents

[1. Release Details 4](#_Toc517271136)

[1.1. Dependencies 4](#_Toc517271137)

[1.2. Servers Affected by this Release 4](#_Toc517271138)

[1.3. Release Content 4](#_Toc517271139)

[1.4. Impact Assessment 4](#_Toc517271140)

[1.5. Rollback 4](#_Toc517271141)

[2. Implementation Plan 5](#_Toc517271142)

[2.1. Pre-release Tasks 5](#_Toc517271143)

[2.2. Application Shutdown 5](#_Toc517271144)

[2.3. Release Tasks 6](#_Toc517271145)

[2.4. Back Out 7](#_Toc517271146)

# Release Details

## Dependencies

<prerequisite to CEMLI installation and configuration>

## Servers Affected by this Release

<server name and description>

<applications running on the server>

<outage duration if required>

## Release Content

|  |  |  |
| --- | --- | --- |
| Project/Requirement# | Summary Description | CEMLI/Patch/Other Steps |
|  |  | ACC3380 |

## Impact Assessment

<describe business impact due from outage>

<describe impact to other applications interfacing with Oracle>

## Rollback

<describe the circumstance where rollback is required>

<explain the detailed rollback steps in section 2.4 Back Out>

# 

# Implementation Plan

## Pre-release Tasks

Perform the following tasks prior to commencing release of any change to the target environment.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Task | Who | When | Time |
| 1 | Target Environment   * Confirm the application and database connectivities are working * Confirm Unix user login credentials are valid * Check custom top directory ($XXNZCL\_TOP) is consistent with the development environment – create missing required for the CEMLI installation * Make a copy of the context file (optional) \*\*use for reference only * Confirm Basware directories are existing and properly mapped * Verify both application and oracle Unix users have read and write privileges on the Basware directories * Confirm CEMLI to be released are approved and documented * Ensure latest CEMLI TAR files | System Administrator |  |  |

## Application Shutdown

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Task | Who | When | Time |
| 1 |  |  |  |  |

## Release Tasks

Installation of CEMLI must be in the order of sequence detailed in the table below. This is to guarantee dependency between objects are not broken thereby avoiding errors.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Task | Who | When | Time |
| 1 | FND.02.01 **Interface Framework Common API**  Step 1: Place the TAR file FND.02.01-R-[release number].tar in $XXNZCL\_TOP directory of the target environment (binary mode)  Step 2: Extract the contents of the TAR file  > cd $XXNZCL\_TOP  > tar -xvf FND.02.01-R-[release number].tar  Step 3: Run the install script  > cd install  > chmod +x FND.02.01\_install.sh  > ./FND.02.01\_install.sh [db password] | tee FND.02.01\_install.[release number].log | Dart |  |  |
| 2 | AP.01.07 **Suppliers**  Step 1: Place the TAR file AP.01.07-R-[release number].tar in $XXNZCL\_TOP directory of the target environment (binary mode)  Step 2: Extract the contents of the TAR file  > cd $XXNZCL\_TOP  > tar -xvf AP.01.07-R-[release number].tar  Step 3: Run the install script  > cd install  > chmod +x AP.01.07\_install.sh  > ./AP.01.07\_install.sh [db password] | tee AP.01.07\_install.[release number].log | Dart |  |  |
| 3 | PO.02.11 **PO to ERP**  Step 1: Place the TAR file PO.02.11-R-[release number].tar in $XXNZCL\_TOP directory of the target environment (binary mode)  Step 2: Extract the contents of the TAR file  > cd $XXNZCL\_TOP  > tar -xvf FND.02.01-R-[release number].tar  Step 3: Run the install script  > cd install  > chmod +x PO.02.11\_install.sh  > ./ PO.02.11\_install.sh [db password] | tee PO.02.11\_install.[release number].log | Dart |  |  |
| 4 | PO.01.12 **PO Import**  Step 1: Place the TAR file PO.01.12-R-[release number].tar in $XXNZCL\_TOP directory of the target environment (binary mode)  Step 2: Extract the contents of the TAR file  > cd $XXNZCL\_TOP  > tar -xvf PO.01.12-R-[release number].tar  Step 3: Run the install script  > cd install  > chmod +x PO.01.12\_install.sh  > ./ PO.01.12\_install.sh [db password] | tee PO.01.12\_install.[release number].log | Dart |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

## Back Out

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Task | Who | When | Time |
| 1 |  |  |  |  |